International School

# CAPSTONE PROJECT 1

CMU-SE 450

TEST PLAN SPRINT 1

Clinic Booking

Clinic Booking and Management System using Chatbot and Voice Assistant

Submitted by: C1SE.62

Test Plan Sprint 1 Review Panel Representative:

Name:	Signature	Date

Capstone Project 1- Mentor:

Name: Msc.Nguyen Trung Thuan	Signature	Date

# PROJECT INFORMATION

| Project acronym | CB |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | Clinic Booking |  |  |  |
| Start Date | September 6, 2024 | End Date | December 20, 2024 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | Thuan, Nguyen Trung, MSc |  |  |  |
| Scrum master / Project Leader & contact details | Doan Hoang Quan Email: quandoan.140203@gmail.com Tel: 0905413819 ID: 27211242264 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Team members | Name | Email |  | Tel |
| 27211248324 | Manh, Vo Van | vanmanh23012003@gmail.com |  | 0905118140 |
| 27211242264 | Quan, Doan Hoang | quandoan.140203@gmail.com |  | 0905413819 |
| 27211201526 | Lich, Huynh Ngoc | huynhngoclich10052003@gmail.com |  | 0935513362 |
| 26201241995 | Vy, Nguyen Yen | vyzit112002@gmail.com |  | 0775513141 |
| 27211221365 | Kien, Tran Trung | trantrungkien6@dtu.edu.vn |  | 0368313577 |

Page 1 of 11

DOCUMENT NAME

| Document Title | Project Plan Document |  |  |
| --- | --- | --- | --- |
| Reporting Period |  |  |  |
| Author(s) | Lich, Huynh Ngoc |  |  |
| Role | Developer |  |  |
| Date | 20/12/2024 | Filename | C1SE.62_Test Plan Sprint 1 |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 20/10/2024 | Initial release | Lich, Huynh Ngoc |  |

Table of Contents

- Introduction 5

  - Purpose	5

  - Limit	5

  - Reference	5

- Target Test Areas	5

  - Test outline	5

  - Test requirement	6

- Test Specification	6

  - Test type	6

    - Unit test	6

    - Functional test	7

    - Test the user interface	7

    - Test configuration	8

    - Acceptance test	9

  - Test tool	9

  - Technical inspection (Equipment and hardware)	9

  - Pass / fail condition	9

- Test source	9

- Test schedule	10

5.1	Test plan	10

- Introduction

  - This document is the Test Plan for the Real-time Vehicle Monitoring System for Logistics Operations project, presented by Quality Assurance. It describes the testing strategy and approach to testing QA will use to validate this product's pre- release. It also contains the various resources needed to successfully[TKS1] complete this project.

# Purpose

    - The purpose of this document is to provide an overview and guidance for the Real-time Vehicle Monitoring System for Logistics Operations- Test Plan project. The objective is also to establish a level of general understanding to the client of the testing procedure addressed in this document.

# Limit

    - This Test Plan is for 1.1 release.

    - Sprint 1 includes 6 functions:

      - Register User on Website

      - Forgot Password on Website

      - Change Password on Website

      - Login on the Website

      - Logout on the Website

      - Online Appointment Booking

# Reference

Table 1: Document references

| No | Document references |
| --- | --- |
| 01 | Documentation User |
| 02 | Stories |
| 03 | Sprint Backlog document |

# Target Test Areas

# Test outline

    - Unit testing

    - Functional test

    - Test the user interface

    - Test configuration

    - Acceptance test

# Test requirement

The following list describes the functions that will be tested for Sprint 1:

| Id | Function | Test case type | Note |
| --- | --- | --- | --- |
| FC01 | Register User on Website | - Test the user interface - Functional test - Acceptance test |  |
| FC02 | Forgot Password on Website | - Test the user interface - Functional test - Acceptance test |  |
| FC03 | Change Password on Website | - Test the user interface - Functional test - Acceptance test |  |
| FC04 | Login on the Website | - Test the user interface - Functional test - Acceptance test |  |
| FC05 | Logout on the Website | - Test the user interface - Functional test - Acceptance test |  |
| FC06 | Online Appointment Booking | - Test the user interface - Functional test - Acceptance test |  |

# Test Specification

  - The test strategy presented is the method to test the system.

  - Test requirement must describe what should be tested; Test strategy outlines the ways that are used for testing.

  - Test requirement must describe what should be tested; Test strategy outlines the ways that are used for testing.

# Test type

# Unit test

- Unit testing is a procedure used to determine if the source code (units) of software is working properly

- Unit testing is done by developers.

| Test objectives: | - Make sure the source code is working without errors, working well |
| --- | --- |
| Skill: | - All functions, methods, processes, and classes are subjected to testing to ensure there are no risks and must be carefully tested and made sure that any minor errors are not ignored. |
| Completion criteria: | - Debugging with no errors - All functions, methods, classes, procedures are 100% |
| Special considerations: |  |

# Functional test

      - Functional testing will be performed to verify all functional requirements have been met successfully. This will be done through black box testing.

| Technical objectives: | - Verify system functional requirements. |
| --- | --- |
| Skill: | - Use the Black Box test - Design test cases to perform functional testing - Based on user stories to create test cases for the functional system |
| Oracles: |  |
| Required tools: | - Instructions for use Test |
| Success criteria: | - All of the following have been tested successfully: - All major use cases - All major features |

# Test the user interface

      - User interface (UI) testing verifies user interaction with software. The goal of UI testing is to ensure that the UI provides users with

proper access and navigation through the test target's functions. Additionally, UI testing ensures that the objects in the UI functionality are as expected and conform to company or industry standards.

| Technical goals: | - Do the following to observe and record conformance to standard and target behavior: - Navigating through business requirements and functions that reflect test goals, covering from window to window, field to field, and use of access methods (tab keys, mouse movements, keys acceleration). - Window objects and properties can be moved such as menu, size, position, status, and focus. |
| --- | --- |
| Skill: | - Create or modify tests for each window to verify navigation and object status appropriate for each window and application object. |
| Oracles: | - The tester will verify the matching function based on the requirement. |
| Required tools: |  |
| Success criteria: | - All windows objects can be done, properly navigated through test target and test target works as expected. |

# Test configuration

      - Test Configuration Verify that the test target works correctly under different software configurations and interacts with different software.

| Technical goals: | - Accurately verify the test target functionality on different platforms and in different configurations. |
| --- | --- |
| Skill: | - Execute unrelated software on the same platform as the test target to verify no side effects. |
| Oracles: | - Test target behavior. |
| Required tools: | - This technique requires the following tools: - Restore and restore the base configuration - Install monitoring tool (registry, hard disk, CPU, memory, |

|  | etc.) |
| --- | --- |
| Success criteria: | - The test target worked as expected, and the software that wasn't the test target worked as expected |

# Acceptance test

Please refer to Acceptance Check attached in the documentation

# Test tool

| Work | Tools | Company |
| --- | --- | --- |
| Manage test activities | Excel | Microsoft |
| Project management | Trello, Slack | Swap Up, Stewart Butterfield |
| Database system management | MongoDB | Microsoft |
| Test GUI | Test it manually |  |

# Technical inspection (Equipment and hardware)

| Purpose | Tools | Describe | Version |
| --- | --- | --- | --- |
| The Run commands | Browser | Testing web | Internet Explorer, Chrome |

# Pass / fail condition

    - A test case will have the script action, the condition, the input value, and the expected result.

      - If the result of the test case is sequentially the same as the input provided, the result is correct with the expected result => Pass

      - If result is failed, or differs from expected result => Fail

# Test source

| Role | Assigned to | Responsibility |
| --- | --- | --- |
| Scrum master | Quan, Doan Hoang | o Provide management supervision for the project. |

|  |  | - Define control points for error handling - Acquire the right resources for testing - Provide management reports |
| --- | --- | --- |
| Tester |  | - Provide management supervision for testing. Ensures that the identified testing activities are traceable to the defined functional / business requirements. - Identify what information people need to write and support. - System / function test, integration and system. - Test management - Test planning - Evaluation and coordination of testing strategies |

# Test schedule

# 5.1	Test plan

| Task | Milestone Task | Responsible | Start day | End day |
| --- | --- | --- | --- | --- |
| Register User on Website | Test Plan | Kien | 21/10/2024 | 21/10/2024 |
|  | Test case | Kien | 23/10/2024 | 23/10/2024 |
|  | Execute Test case | Kien | 24/10/2024 | 24/10/2024 |
| Forgot Password on Website | Test Plan | Lich | 19/10/2024 | 19/10/2024 |
|  | Test case | Lich | 21/10/2024 | 21/10/2024 |
|  | Execute Test case | Lich | 22/10/2024 | 22/10/2024 |
| Change Password on Website | Test Plan | Lich | 22/10/2024 | 22/10/2024 |
|  | Test case | Lich | 24/10/2024 | 24/10/2024 |
|  | Execute Test case | Lich | 25/10/2024 | 25/10/2024 |
| Login on the Website | Test Plan | Quan | 23/10/2024 | 23/10/2024 |
|  | Test case | Quan | 24/10/2024 | 24/10/2024 |

|  | Execute Test case | Quan | 25/10/2024 | 25/10/2024 |
| --- | --- | --- | --- | --- |
| Logout on the Website | Test Plan | Vy | 24/10/2024 | 24/10/2024 |
|  | Test case | Vy | 24/10/2024 | 24/10/2024 |
|  | Execute Test case | Vy | 25/10/2024 | 25/10/2024 |
| Online Appointment Booking | Test Plan | Manh | 24/10/2024 | 24/10/2024 |
|  | Test case | Manh | 24/10/2024 | 24/10/2024 |
|  | Execute Test case | Manh | 25/10/2024 | 25/10/2024 |