International School

# CAPSTONE PROJECT 1

CMU-SE 450

PROJECT DOCUMENT

Date: September 6, 2024

Clinic Booking

Clinic Booking and Management System using Chatbot and Voice Assistant

Submitted by: C1SE.62

Kien, Tran Trung - 27211221365 Lich, Huynh Ngoc - 27211201526 Quan, Doan Hoang - 27211242264

Vy, Nguyen Yen - 26201241995 Manh, Vo Van - 27211248324

Approved by:

Msc. Nguyen Trung Thuan Proposal Review Panel Representative:

Name:	Signature	Date

Capstone Project 1- Mentor:

Name: Msc.Nguyen Trung Thuan	Signature	Date

Da Nang 12,2024

PROJECT INFORMATION

| Project acronym | CB |  |  |
| --- | --- | --- | --- |
| Project Title | Clinic Booking |  |  |
| Start Date | September 6, 2024 | End Date | December 20, 2024 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | Msc.Nguyen Trung Thuan |  |  |
| Scrum master / Project Leader & contact details | Doan Hoang Quan Email: quandoan.140203@gmail.com Tel: 0905413819 ID: 27211242264 |  |  |
| Partner Organizati on | Duy Tan University |  |  |
| Project Web URL |  |  |  |
| Team members | Name | Email | Tel |
| 27211248324 | Manh, Vo Van | vanmanh23012003@gmail.com | 0905118140 |
| 27211242264 | Quan, Doan Hoang | quandoan.140203@gmail.com | 0905413819 |
| 27211201526 | Lich, Huynh Ngoc | huynhngoclich10052003@gmail.co m | 0935513362 |
| 26201241995 | Vy, Nguyen Yen | vyzit112002@gmail.com | 0775513141 |
| 27211221365 | Kien, Tran Trung | trantrungkien6@dtu.edu.vn | 0368313577 |

REVISION HISTORY

| Versio n | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 06/10/2024 | Initial Release | All members |  |

Table of contents

- Project Title	7

- Project Overview	7

- Project Background and Motivation	7

- Proposed Solution	8

- Related Works or Projects on the Market	8

- Objectives and Deliverables	10

- Methodology and Tools	11

- Timeline	12

- Project Team	13

- Risk Management	14

- Budget and Resources	15

- Project constraints	16

- Conclusion	17

- References	17

Figure

Figure 1. System Context Diagram	8

Table

Table 1. Comparison between systems…	9

Table 2. Timeline of Project…	11

Table 3. Risk of Project…	12

Table 4: Constraints of Project…	14

Table 5: References of Project…	16

# Project Title

  - Clinic Booking - Clinic Booking and Management System using Chatbot and Voice Assistant.

# Project Overview

  - The Clinic Booking is developed to improve the patient experience and clinic management efficiency. The project provides solutions for online appointment scheduling, patient information management, personal Electronic Health Records, and support doctors in medical examination and treatment. The integrated Chatbox & Voice Assistant system helps patients easily schedule appointments, answer questions, enter Electronic Health Records using voice and support doctors in managing information and schedules.

    - Goals:

      - Provide a convenient, fast and easy appointment scheduling experience for patients and doctors by using Voice Assistant.

      - Support online consultation with AI chatbot.

      - Manage patient information, appointment schedules, Electronic Health Records effectively, helping to monitor and take better care of patients' health.

      - Sends patients automated reminders about upcoming appointments, reducing the chance of no-shows.

      - Support doctors in managing appointment schedules, viewing patient records, updating Health Record.

      - Help patients and doctors enter Health Records using Voice Assistant.

      - Enhance clinic management efficiency, helping to optimize operations and services.

# Project Background and Motivation

In the current context, the demand for health care is increasing, technology solutions are widely applied to provide convenient and effective medical services. Clinic Booking was born to solve the following problems:

  - Difficulty in making an appointment: Patients often have to wait for an appointment, especially during peak hours or when they need an urgent examination.

  - The process of entering medical records is still difficult for the elderly: Most of elderly or disabled patients don’t have ability to enter their Electronic Health Record effectively.

  - Lack of notification: Patients usually forget about upcoming appointments, increasing the chance of no-shows.

  - Lack of information and consultation before examination: Patients have difficulty finding information about diseases, medical examination and treatment services, etc.

  - Ineffective patient information management: The management of patient’s Electronic Health Records, examination schedules, and medical examination and treatment results is still inconsistent and ineffective.

  - Limited support for doctors: Doctors have difficulty managing examination schedules, viewing patient records, updating Electronic Health Records, etc.

  - Unoptimized clinic operation management: The management of users, examination departments, doctors, drugs, and examination schedules is not consistent and effective.

# Proposed Solution

The Clinic Booking will be developed based on a web platform, integrating the following functions:

  - Friendly, easy-to-use web interface: The interface is designed to be simple, intuitive, suitable for all users.

  - Account registration and management system: Allows users to register for an account, manage personal information, change passwords, ...

  - Online appointment booking function: Patients can choose the examination department, doctor, examination time and make an appointment online easily.

  - Chatbox & Voice Assistant System: Integrating natural language processing (NLP) and artificial intelligence (AI) technology to provide online consultation services, support appointment scheduling, enter Electronic Health Records using voice, recognize emergency situations (SOS), answer questions about health, clinic services, directions to the clinic, etc.

  - Patient information management system: Store personal information, medical examination and treatment history, Electronic Health Records, test results, prescriptions, etc.

  - Doctor evaluation function: Patients can evaluate the quality of service and attitude of the doctor after the examination.

  - Drug management system: Update drug catalog, manage inventory, prescribe drugs, etc.

  - Notification: Send patients and doctor automated reminders about upcoming appointments, SOS situation, prescriptions, etc. Patients and doctors can receive notifications via SMS, email, or in-app messages.

  - Billing and payments: The system automatically generates bills based on services rendered, such as consultations, treatments, lab tests, and medication provided during the patient's visit. It can integrate with the clinic's Electronic Health Record (EHR) system to pull relevant data and ensure accurate billing, reducing human error.

  - Examination schedule management system: Allows doctors to view examination schedules, manage schedules, update Electronic Health Records, etc.

  - User, department, and doctor management system: Provides access, management, and adjustment of user information, department, doctor, etc.

Figure 1. System Context diagram

# Related Works or Projects on the Market

  - While platforms like Doctor Anywhere, MyDoc, and Medikonnect provide valuable services like online appointment booking and patient information management, they lack the AI-powered chat and voice functionalities that Clinic Booking offers. Clinic Ease’s unique AI-powered Chatbot & Voice Assistant enables personalized advice, automated scheduling, enter Electronic Health Records using voice, support doctors in managing information and schedules, and 24/7 availability. Unlike Medikonnect, Clinic Booking prioritizes real-time communication and aims for seamless integration with other healthcare solutions, making it a more comprehensive and patient-centric platform.

Table 1. Comparison between systems

| Characteristics | Doctor Anywhere | MyDoc | Medikonnec t | Clinic Booking (New) |
| --- | --- | --- | --- | --- |
| AI-powered Chatbot & Voice Assistant |  |  |  | + |
| Online Appointment Booking | + | + | + | + |
| Manage Booking Schedule | + | + | + | + |
| Patient Information Management | + | + | + | + |
| Health Records Management |  |  | + | + |
| Send precriptions to patient |  |  | + | + |
| Real reviews from customers | + |  | + | + |
| Doctor Information Management |  |  | + | + |
| Integration with other Healthcare Solutions |  | + | + | + |
| Notification through email |  |  | + | + |
| Real-time Communication (Doctors & Patients) |  |  | + | update |

- Objectives and Deliverables Objectives:

  - Objectives 1: Develop a fully functional, user-friendly web-based clinic management system.

  - Objectives 2: Integrate a Chatbot & Voice Assistant for online consultation, appointment booking, enter Electronic Health Records using voice and support doctors in managing information and schedules.

  - Objectives 3: Implement efficient patient information management, including patient information, Health Records, appointment history, and prescriptions.

  - Objectives 4: Provide tools for doctors to manage schedules, view patient’s Health Records, and update medical information.

  - Objectives 5: Increase clinic efficiency through streamlined administration and optimized service delivery.

  - Objectives 6: Automatically notify patients via email.

  - Objectives 7: Show rating and feedback from patients.

Deliverables:

  - Deliverables 1: A web application with intuitive interface for patients, doctors, and administrators.

  - Deliverables 2: A Chatbox & Voice Assistant with NLP and AI capabilities for consultation and appointment booking.

  - Deliverables 3: Secure database for storing patient information, appointments, and Electronic Health Records and prescriptions.

  - Deliverables 4: Comprehensive documentation for user guides and system operation.

  - Deliverables 5: Source code for the developed system.

  - Deliverables 6: Integrate with the clinic's Health Record (HR) system to pull relevant data and ensure reducing human error.

# Methodology and Tools

  - We will apply Agile methodology, iterating on chatbot development in sprints. The project will use the following technologies: We will integrate with a pre- built AI chatbot API like ChatGPT or Gemini to provide advanced language processing and conversational capabilities for our chat and voice assistant features, React for the front-end and Stringboot for the back-end. Furthermore,

we will train the AI chatbot to be able to recognize emergency situations (SOS), and the Voice Assistant to be able to hear small or chaotic sounds.

  - Scrum process/ or what process you used:

Agile Scrum is a flexible working method that helps teams develop products effectively. It breaks down small projects into short phases called Sprints (usually lasting 2-4 weeks). In each Sprint, the team will:

- Plan: Choose priority tasks from the list of tasks to be done (Product Backlog).

- Do: Do all the work to complete the selected tasks.

- Check: Present the completed product and collect feedback.

- Improve: The team learns from the experience and plans for the next Sprint.

- Key roles:

  - Product Owner: The person representing the customer, deciding what needs to be done and what tasks are prioritized.

  - Scrum Master: The person who coordinates, and helps the team work effectively.

  - Development Team: The team that does the work to create the product.

- Why choose Agile Scrum:

  - Flexible: Easily change the plan when new requirements arise.

  - Transparent: Everyone knows the progress and issues.

  - Customer satisfaction: Products are continuously developed and meet customer needs.

  - Efficiency: Teams work focused, quickly and with quality.

- Summary: Agile Scrum is an effective way of working that helps teams develop products quickly, with quality and meeting customer needs.

# Timeline

Table 2. Timeline of project

| No. | Task Name | Duration | Start | Finish | Amount (hours) |
| --- | --- | --- | --- | --- | --- |
| 1. | Initial and plan | 19 days | 03/9/2024 | 24/9/2024 | 152 |
| 1.1 | Project’s Kick-off Meeting | 1 day | 3/9/2024 | 3/9/2024 | 8 |

| 1.2 | Discuss about project ideal | 1 day | 4/9/2024 | 4/9/2024 | 8 |
| --- | --- | --- | --- | --- | --- |
| 1.3 | Create Document for project | 15 days | 5/9/2024 | 20/9/2024 | 120 |
| 1.4 | Research Technical | 2 days | 21/9/2024 | 22/9/2024 | 16 |
| 2. | Development | 82 days | 23/9/2024 | 13/12/2024 | 656 |
| 2.1 | Sprint 1 | 28 days | 23/9/2024 | 20/10/2024 | 224 |
| 2.2 | Sprint 2 | 28 days | 21/10/2024 | 17/11/2024 | 224 |
| 2.3 | Sprint 3 | 26 days | 18/11/2024 | 13/12/2024 | 208 |
| 3. | Closing | 2 days | 14/12/2024 | 15/12/2024 | 16 |
| 3.1 | Project meeting | 1 day | 14/12/2024 | 14/12/2024 | 8 |
| 3.2 | Final release | 1 day | 15/12/2024 | 15/12/2024 | 8 |

# Project Team

Table 3. Risk of project

| Full Name | Role | Responsibilities |
| --- | --- | --- |
| Doan Hoang Quan | Scrum Master, DevTeam | - Facilitates Scrum events - Removes impediments - Tracks progress - Works with the Product Owner - Develops features (backend) |
| Vo Van Manh | DevTeam | - Develops frontend features (ReactJS) - Collaborates with team members |

| Huynh Ngoc Lich | DevTeam | - Develops frontend features (ReactJS) - Collaborates with team members |
| --- | --- | --- |
| Nguyen Yen Vy | ProductOwner, DevTeam | - Provides feedback to the team - Manages product vision - Develops frontend features (ReactJS) - Writes unit tests - Collaborates with team members |
| Tran Trung Kien | DevTeam | - Develops features (frontend or backend) - Collaborates with team members |

# Risk Management

Risk: Difficulty integrating the chosen AI chatbot API (ChatGPT or Gemini) with the Spring Boot backend.

  - Mitigation: Start integration testing early in the development process to identify and address potential issues. Thoroughly review the API documentation and sample code provided by the chosen AI chatbot API provider. Assign a dedicated team member or sub-team to focus solely on API integration.

Risk: Performance issues with the chatbot or voice assistant due to high user load.

  - Mitigation: Design the backend infrastructure to be scalable to handle anticipated user traffic. Conduct regular load testing to identify performance bottlenecks and optimize system performance. Implement caching mechanisms and optimize database queries to reduce server load.

Risk: Exceeding the budget due to unforeseen complexities or delays.

  - Mitigation: Allocate a portion of the budget as a contingency fund to handle unexpected costs. Track project expenses closely and identify potential cost overruns early. Prioritize essential features and consider phasing in less critical features to manage costs.

Risk: Meeting the project deadline due to unexpected technical challenges or resource constraints.

  - Mitigation: Develop a realistic project timeline that accounts for potential delays and includes buffer time. Track progress against the timeline and adjust plans as needed. Ensure sufficient resources (developers, testers, etc.) are allocated to the project.

Risk: Data privacy and security issues related to patient information.

  - Mitigation: Implement robust security measures for the database, including encryption and access control. Conduct regular security audits to identify and address vulnerabilities. Ensure compliance with relevant data privacy regulations (e.g., HIPAA in the US).

# Budget and Resources

Budget:

  - AI Chatbot API (ChatGPT or Gemini): $50 (estimated monthly cost based on usage, may vary depending on chosen provider and API usage).

  - Human resources: 5 people * 8h/days * 5 days/week * 14 weeks =

$2800.

  - Other tools for project: about $100 (for 5 people).

  - Post-deployment maintenance: Estimated Cost: $880 per month

  - Risks in software projects (Technical Risks, Personnel Risks, Change Requirement Risks …): Estimated Cost: $766 (20% of the project)

Resources:

Human Resources:

- Developers (Frontend and Backend)

- Scrum Master

- Product Owner

- Testers

Hardware:

- Development Laptops

- Cloud Server (AWS or Azure)

Software:

- Spring Boot

- ReactJS

- MySQL

- Project Management Tool (Trello)

- Code Version Control (GitHub)

- API Integration Tools (Postman, etc.)

- Chosen AI Chatbot API (ChatGPT or Gemini)

# Project constraints

Table 4: Constraints of project

| Constraint | Constraints Description | Guidelines for Acceptance |
| --- | --- | --- |
| Economic | The total cost of the project cannot exceed $4700. | - Elements for consideration are design costs, production costs, maintenance costs, operating costs, and sales price |
| Environmental | The product will function properly and will have initial identity verification. | - The impact of the design on the environment as well as the impact of the environment (e.g. temperature range, humidity, vibration, electromagnetic interference immunity, and shock) on the design should be considered. Design for recycling and design to use recycled materials should also be considered |
| Ethical | N/A | - Ethical considerations can be broad. Areas that are typically addressed include intellectual property, reverse-engineering, privacy, security, and the conflict between cost and safety |
| Public health, safety, and welfare | N/A | - Includes safety standards as well as the impact of the design on users (for example, electrical or physical hazards) |

| Social and Global | The product will reduce the time and efforts of tasks related to Clinic management, appointment management, and support users with chatbot AI and Voice Assistant. | - Addresses aspects such as benefits, risks, the man- machine interface, the acceptance of products by the intended user or by society at large, and global and socially responsible engineering. |
| --- | --- | --- |
| Cultural | N/A | - Which cultural characteristics could influence the approach? - How do the design from different cultures differ? |
| Sustainability | The product will need to be maintained and upgraded in the future. This includes providing software updates, bug fixes, and feature improvements. | - Refers to the sustainability of resources, including material, energy, supplies, manufacturing techniques, personnel, operation, and the need for additional infrastructure, as well as the sustainability of the design including reliability, lifetime, durability, reusability, maintainability. |

# Conclusion

  - This project will revolutionize healthcare by improving clinic operations and enhancing patient engagement. Through AI and Voice Assistant, it provides real- time, personalized support for both patients and healthcare professionals. This innovation optimizes clinical workflows and bridges the gap between healthcare providers and patients, marking a significant step forward in the digitalization of healthcare services.

# References

Table 5: References of project

| No. | References | Document Information |
| --- | --- | --- |
| 1 | Scrum Model | https://en.wikipedia.org/wiki/Scrum_(software_development) |
|  |  | https://www.atlassian.com/agile/scrum |
|  |  | https://www.digite.com/agile/scrum-methodology/ |
|  |  | https://www.scrum.org/resources/scrum-guide |
| 2 | Technical | https://www.tensorflow.org/tutorials/quickstart/beginner?hl=vi |
|  |  | React Reference Overview – React |
|  |  | https://spring.io/projects/spring-boot |
|  |  | MySQL Tutorial (w3schools.com) |
|  |  | https://github.com/mysql/mysql-connector-j |
| 3 | Standard | https://www.nws.noaa.gov/oh/hrl/developers_docs/General_So ftware_Standards.pdf |
|  |  | https://standards.ieee.org/standard/12208-2017.html |
|  |  | https://en.wikipedia.org/wiki/Scrum_(software_development) |