International School

# CAPSTONE PROJECT 1

CMU-SE 450

REFLECTION DOCUMENT

Clinic Booking

Clinic Booking and Management System using Chatbot and Voice Assistant

Submitted by: C1SE.62

Reflection Review Panel Representative:

Name:	Signature	Date

Capstone Project 1- Mentor:

Name: Msc.Nguyen Trung Thuan	Signature	Date

PROJECT INFORMATION

| Project acronym | CB |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | Clinic Booking |  |  |  |
| Start Date | September 6, 2024 | End Date | December 20, 2024 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | Thuan, Nguyen Trung, MSc |  |  |  |
| Scrum master / Project Leader & contact details | Doan Hoang Quan Email : quandoan.140203@gmail.com Tel: 0905413819 ID: 27211242264 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Team members | Name | Email |  | Tel |
| 27211248324 | Manh, Vo Van | vanmanh23012003@gmail.com |  | 0905118140 |
| 27211242264 | Quan, Doan Hoang | quandoan.140203@gmail.com |  | 0905413819 |
| 27211201526 | Lich, Huynh Ngoc | huynhngoclich10052003@gmail.com |  | 0935513362 |
| 26201241995 | Vy, Nguyen Yen | vyzit112002@gmail.com |  | 0775513141 |
| 27211221365 | Kien, Tran Trung | trantrungkien6@dtu.edu.vn |  | 0368313577 |

Page 1 of 7

DOCUMENT NAME

| Document Title | REFLECTION DOCUMENT |  |  |
| --- | --- | --- | --- |
| Reporting Period |  |  |  |
| Author(s) | Tran, Trung Kien |  |  |
| Role | Developer |  |  |
| Date | December 15, 2024 | Filename | C1SE.62_ REFLECTION DOCUMENT |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | December 15, 2024 | Initial release | Tran, Trung Kien |  |

Table of Contents

- What challenges did you face while completing this project?	5

- What were the highlights for you/your team during this project?	5

- What is the most important thing you learned in this project?	5

- What part of the project did you do best?	5

- What was the most enjoyable part of this project?	6

- What is the least interesting part of this project?	6

- What needs to be improved to make the project team work best?	6

- How could you/your mentor(s) change this project to make it better next time?		7

REFLECTION (Required)

# What challenges did you face while completing this project?

    - Adoption of New Technology: This marks the group's inaugural venture into the ReactJs, Java, Springboot programming language. While it may not have a significant impact, navigating through uncharted territory poses a common challenge for the team in project completion.

    - Communication Deficiency: A hindrance within the team is the lack of effective communication. This obstacle can impede the seamless progress of the project.

    - Inadequate Practical Experience: The team faces challenges in estimating workloads as it heavily relies on individual feelings and experiences, indicating a deficiency in practical exposure.

    - Understanding Skin Diseases: For information technology students, comprehending skin diseases presents a formidable challenge. This aspect of the project is particularly demanding for individuals within the group.

# What were the highlights for you/your team during this project?

    - We also created a forum to help users and doctors communicate with each other, solving all questions about common diseases today.

# What is the most important thing you learned in this project?

    - Teamwork and Communication: Effective collaboration and communication are perpetual necessities when working in a team. Even with prior experience working together, initiating new tasks demands diverse skills and the ability to manage team members efficiently.

    - Process and Framework: Accurate estimation plays a crucial role in project development. Going through this project enhances our understanding, enabling more precise estimations of task completion times, function scores, and related factors.

    - Problem Solving and Accountability: To maintain project momentum, every team member assumes responsibility for their assigned tasks. Rather than confronting a singular large problem, our approach involves breaking it down into smaller, manageable issues, promoting effective resolution.

# What part of the project did you do best?

- Each team member will have strengths and they will do well in the following areas:

  - Kien: Interact with databases, develop Backend API services, collect data and integrate information, documentation, repair and change documents.

  - Quan: Interact with databases, develop Backend API services, collect data and integrate information, documentation, repair and change documents.

  - Vy:	Interface	design,	beautify	the	User	Interface	for	the	application, documentation.

  - Manh: UI design, documentation, Test case writing

  - Lich: UI design, documentation, Test Case Writing

# What was the most enjoyable part of this project?

    - Planning Poker Activities: Engaging in Planning Poker activities during the start of each Sprint emerged as a highlight. As the Product Owner presented each backlog, team members actively analyzed and clarified details. This collaborative process involved expressing opinions, evaluating backlog complexities, assigning scores (indicative of execution time), and reaching a consensus on their perspectives.

    - Offline Collaboration with Team Members: The offline working sessions with team members proved to be a delightful experience. These moments facilitated knowledge exchange, meaningful discussions, and strengthened the team's unity.

    - Sprint Retrospective: The Sprint Retrospective, occurring at the conclusion of each Sprint, stood out as a rewarding activity. Team members collectively reflected on the positives and negatives of the sprint, identifying areas for improvement. This reflective process promoted clarity among team members, fostering open communication and facilitating effective project implementation.

# What is the least interesting part of this project?

    - Incorporating New Software Requirements or Modifying Architecture and Interface: Integrating additional software requirements or altering the architecture and interface necessitates careful consideration.

    - Creation of Professional and Comprehensive Documentation: Developing a professional and detailed document is a time-consuming process that involves thorough research across various aspects.

    - Precision in Task Planning: Creating detailed plans for each task requires a blend of project work experience and accurate time measurement for each specific task.

# What needs to be improved to make the project team work best?

    - Enhancing Schedule Accuracy and Relevance: The schedule needs improvement to ensure greater accuracy and relevance to the project's dynamics.

    - Active Participation in Collaborative Efforts, Particularly Face-to-Face and Daily Meetings: Encouraging more active involvement in collaborative efforts, with a focus on face-to-face and daily meetings.

    - Establishing Clear Purpose: Ensuring a clear and defined purpose for all activities within the team.

    - Establishing and Adhering to Group Rules: Implementation and adherence to clearly defined rules within the group.

    - Embracing Diversity: Cultivating an environment that accepts and appreciates differences among team members.

    - Promoting Team Building Activities: Increasing the emphasis on team- building activities to strengthen cohesion within the group.

# How could you/your mentor(s) change this project to make it better next time?

    - Maintaining Communication with Mentors and Reporting Challenges: Enhancing project performance involves regular communication with mentors, keeping them informed about encountered difficulties.

    - Continuous Learning about the Operations of Real Education Businesses: Ongoing education on the functioning of actual education businesses contributes to project enhancement.

    - Increased Focus and Discussion on the Project: Elevating the level of attention and discussion dedicated to the project.

    - Striving to Comprehend Market Application Challenges: Endeavoring to understand challenges faced by market applications and utilizing that understanding to enhance and apply improvements to our own application.